CONTRACTOR BEST PRACTICE SCHEME

ACCREDITATION REQUIREMENTS

1998-2001

Document PWF-0609

CONTENTS

PART 1

| Section | Title | Page Number |
| --- | --- | --- |
| 1.0 | Scheme Objectives | 3 |
| 2.0 | Contractors Accredited in the Pre-July 1998 Scheme | 4 |
| 3.0 | Overall Scheme Stages | 4 |
| 3.1 | Pre-Application Requirements | 4 |
| 3.2 | Application Requirements | 6 |
| 3.2.1 | Financial Ranges of Accreditation | 6 |
| 3.2.2 | Scheme Matrix Requirements | 7 |
| 3.3 | Contractor Assessment | 9 |
| 3.4 | Monitoring Contractor Progress | 10 |
| 3.5 | Financial Monitoring | 10 |
| 4.0 | Accreditation Entitlements | 11 |
| 5.0 | Upgrading | 12 |
| 6.0 | Review and Development of the Scheme | 12 |

PART 2 - Contractor Best Practice scheme Matrix STAGES FOR FINANCIAL RANGES

PART 3 - Contractor Best Practice scheme Matrix

# 1.0	SCHEME OBJECTIVES

The New South Wales Government seeks to assist the construction industry develop through continuous improvement to become more competitive, innovative, productive, environmentally responsible, and safe.

The Department of Public Works and Services (DPWS) is seeking to improving the efficiency, reliability and effectiveness of service to its clients.

The Contractor Best Practice Scheme is a strategy for DPWS to encourage contractors who are committed to long term continuous improvement in a wide range of initiatives to participate in its construction works program.

The first scheme launched in 1995 had the objective of accrediting best performing prequalified contractors for building works and treatment works.  The details of this scheme have been reviewed, and the entry requirements raised in a new scheme to commence on 1 July 1998.  The new Scheme builds on the requirements of the earlier scheme in extending the attributes needed to enhance client service and general contractor performance.  The new Scheme expires on 1 July 2001.

The new Scheme includes requirements that contractors must:

- be committed to DPWS as a long term important customer;

- have a management approach that fosters continuous improvement;

- undertake comprehensive workforce training to improve capability;

- have improving OHS&R and environmental management performance;

- act cooperatively in dispute resolution and subcontractor/supplier relationships;

- be adopting advances in information technology to improve communication and productivity; and

- improve their performance based on self assessment and general industry monitoring.

The number of contractors accredited in each work category and financial range under the Scheme will be limited, based on the expected number of contracts.  This is intended to allow reasonable tendering opportunities for all contractors accredited in the Scheme.

Ultimately DPWS seeks best practice accredited contractors to undertake all DPWS building and treatment works projects with a value greater than $0.5m.

Contractors are expected to apply the principles of the Scheme to both private sector and government contracts.

# 2.0	CONTRACTORS accredited in the pre-july 1998 scheme

Contractors accredited in the pre-July 1998 Scheme will be given temporary accreditation in the Scheme commencing in July 1998 to allow them to comply with the pre-application and application requirements for that Scheme.  This temporary accreditation will expire at the end of September 1998, unless an extension is granted by the Department to allow a assessment to be undertaken in terms of Section 3.3 below.

# 3.0	overall scheme stages

Contractors are required to satisfy the Scheme pre-application, application, assessment, ongoing monitoring, and financial monitoring requirements.  These are detailed as follows:

3.1	PRE-APPLICATION REQUIREMENTS

- An executive or director of the Contractor is initially requested to formally advise the DPWS Suppliers Systems Unit that they seek accreditation in the Scheme.

Department of Public Works and Services

Level 23 McKell Building

2-24 Rawson Place

SYDNEY  2000

Contractors should also provide with this request: the name of the organisation's contact person; address; phone number; facsimile number; and internet address if applicable.

The Contractor must meet all of the following six pre-application requirements in order to be eligible to submit a Scheme application.

- Prequalification

- The Contractor must be prequalified to tender for works valued over $2 million with the Department of Public Works and Services in one or more of the following categories.

- (a)	Building architectural

- (b)	Building fitout and refurbishment

- (c)	Water Treatment Works

- (d)	Waste Water Treatment Works

- (e)	Sewerage Scheme for Small Towns

- These categories include variously: construct only; design development and construct; and design and construct delivery system options.

- DPWS Performance History

- The Contractor must have a record of satisfactory overall performance on DPWS contracts over the last 3 years, or the period that they have been prequalified with DPWS if this is a lesser time.

- In addition the contractor is required to have performed satisfactorily in quality management, OHS&R management, and environmental management audits (for DPWS contracts with a value greater than $10m), or, combined audits of these management systems.

- Tendering Performance

- Contractors must have a demonstrated commitment to tendering, and tendering competitively, for a reasonable number of opportunities offered by DPWS for works in the range $2m to $20m over the last 3 years, or the period that they have been prequalified with DPWS if this is a lesser time.

- Financial Capacity

- The Contractor's net worth (Total Asset less Total Liabilities) must be not less than 7% of their prequalified financial upper limit.

- NSW Government Code of Tendering for the Construction Industry (July 1996) and NSW Government Code of Practice for the Construction Industry (July 1996)

- The Contractor must not have a record of significant breaches of the Codes.

- Claims Record

Contractors must have complied with the following requirements with respect to claims on DPWS contracts.

- Notices of claims and claims have been given within the times prescribed in the contracts and are accompanied by the prescribed particulars.

- Claims have factual and legal merit.

- The quantum claimed is not exaggerated.

- The dispute resolution processes of the contracts are followed.

The DPWS Scheme Coordinator will advise the Contractor if it meets the pre-application requirements.  In some cases further information may be sought from the Contractor to assist in this determination.

A Contractor advised that it does not meet the pre-application requirements has the right to request a review.

- 3.2	APPLICATION REQUIREMENTS

Contractors advised that they meet the pre- application requirements will be requested to provide the following:

- A listing of current and recent private and public sector contracts won through a tendering process together with their value.

- The financial range of accreditation sought.  Refer to 3.2.1 below for details.

- Details supporting their meeting the applicable Scheme matrix measures.  Refer to 3.2.2 below for requirements.

- Specific financial and other company information.

3.2.1	Financial Ranges Of Accreditation

There are three financial ranges of accreditation:

- Contracts valued from $2m and up to $6 million

- Contracts valued from $6m and up to $10 million

- Contracts valued over $10 million

- Contractors can only apply for accreditation up to and including the financial range for which they are prequalified with DPWS.

The levels for each criteria to be met in these financial ranges are depicted as a combination of shaded areas in PART 2 - CONTRACTOR BEST PRACTICE SCHEME MATRIX STAGES FOR FINANCIAL RANGES.  The range of stages in descending order are:

- Best Practice;

- Continuous Improvement;

- Establishment; and

- Development.

There are no criteria to be met at the Best Practice Stage for any of the financial ranges of accreditation.  However, contractors are encouraged to develop their organisations to meet these industry reform measures.

It is noted that there are two levels of requirements within the $2m to $6m financial range.  Lower level requirements apply to contractors located west of the Great Dividing Range in NSW, and higher level requirements for those on the eastern side of the Range and interstate including the Australian Capital Territory.

3.2.2	Scheme Matrix Requirements

The detailed requirements for each criteria are stated in PART 3 - CONTRACTOR BEST PRACTICE SCHEME MATRIX.

The criteria are based on three construction industry reform strands: organisational cultural change; contractual relationships; and management systems.  These are abbreviated as Culture, Relationships, and Systems in the Matrix headings.

The criteria under their applicable reform strands are as follows:

Organisational Cultural Change

Client Focus; Workplace Practice; and Management Practice.

Contractual Relationships

Cooperative Relationships

Management Systems

Quality Management; OHS&R Management; and Environmental Management

The requirements under each of the 7 criteria are referred to as measures.  These are uniquely numbered on the matrix.

Contractors are requested to provide:

- a brief statement as to how their organisation satisfies every matrix measure up to and including the applicable financial range of accreditation sought; and

- references to examples of documentation in the Contractor's organisation which satisfy the matrix measures.

The documentation could include the following.

- company procedures

- site procedures

- corporate policies

- project documents

- minutes of meetings

- certificates

- awards

- organisation chart and qualifications of personnel

- graphs indicating performance

- audit reports

- consultant reports

- statements from the Managing Director

- enterprise agreement extracts

- endorsements from clients

- OHS&R site induction records

- Contractors are not required to submit the documents referenced in their application.

- The referenced documentation should focus on DPWS and NSW Government contracts.  However, where this is unavailable documentation may be referenced from private sector contracts or other State or Federal Government contracts.

- The reference must be specific to each document e.g. AZ School Contract - Toolbox Meeting No. 5 minutes dated 1.5.97.

- Contractors are required to either forward correspondence to the email address: tenders@dpws.nsw.gov.au or send documents on disc in Word for Windows - Version 6 format together with a covering letter.

- 3.3	CONTRACTOR ASSESSMENT

- Assessment Team

- Following a brief assessment of the list of referenced documents, the DPWS Scheme Coordinator may suggest the Contractor add further types of documents if available in their organisation.

- DPWS officers will then arrange to visit the Contractor's head office and construction sites.  At the head office they will undertake an assessment of the documents referenced in the Contractor's application.  They will also seek to review other documents they consider should be in the Contractor's organisation to support the matrix measures.  This may occur at both the head office and site locations and could include, for example, OHS&R site induction records not referenced in the Contractor's application.

- This assessment may take up to two days.

- Contractors are requested to have the references available for ready access.

- Where additional assessment is required to be conducted by DPWS Officers due to the Contractor not being prepared, the Contractor will be charged the full cost of the additional assessment.

- The assessment team will prepare a report for the DPWS Scheme Panel of Assessors.

- Panel of Assessors Review

- This DPWS Scheme Panel of Assessors will review the assessment report together with performance, financial, industrial relations, cooperative contracting and other available evidence and decide if the Contractor should, or should not, be accredited.

- Members of the Panel may interview the Contractor's senior management and seek commitment with aspects of the Scheme requirements.

- Accreditation in the Scheme may be offered only to those applicants demonstrating superior qualifications.  Satisfaction of the minimum accreditation criteria will not necessarily lead to accreditation.

- All Contractors will be advised whether their application is successful or not and have the right to request a review when it is unsuccessful, or successful below the requested financial range of accreditation sought.  Unsuccessful applicants will be advised of the reasons for rejection of their application and may request an opportunity to discuss the development of policies and implementation of procedures which would be necessary to satisfy the accreditation criteria for Prequalification.

- Unsuccessful applicants may reapply when they are able to meet all the requirements of the Scheme subject to a vacancy being available on the Scheme.

- 3.4	MONITORING CONTRACTOR PROGRESS

- Accredited Best Practice Contractors will be monitored on DPWS projects and by assessments from time to time at their head office to ensure that they are on a continual improvement path with respect to the Scheme requirements.

- Contractors are expected to perform at better than average level on all DPWS contracts as assessed by Contractor Performance Reports (CPRs) and management system audit reports.

- Accredited contractors that fail to continue to meet the requirements of the Scheme will have their accreditation discontinued by the Scheme Panel of Assessors.

- During the course of the Scheme the tendering performance of contractors on DPWS tenders will be monitored.  Contractors not tendering, nor tendering competitively, on a majority of opportunities offered by DPWS for works valued in the range $2m to $20m will also have their accreditation discontinued.

- 3.5	FINANCIAL MONITORING

- Best Practice accredited contractors will be required to submit a copy of their annual financial statements to prove that the contractor's networth (Total Assets less Total Liabilities) is not less than 7% of their prequalified financial limit.

- Requirements for the annual financial statement are stated in the document NSW Department of Public Works and Services - Prequalification of Contractors for Construction Works (For Construction Contracts Valued at $500,000 and over).  This document is available from the DPWS Tenders Section.

## 4.0	ACCREDITATION ENTITLEMENTS

- Contractors accredited under this Scheme will receive accreditation entitlements for the categories of work for which they are already prequalified to tender with DPWS up to their accredited or prequalified financial limit (whichever is lower).

- Each accredited Contractor will:

- be issued with a certificate stating that the Contractor is accredited;

- receive preference over non-accredited contractors for tendering opportunities for building architectual prequalified categories of contracts valued from $2m;

- receive a 2% tender price preference over non-accredited contractors for the following prequalified categories of contracts valued in the range from $2m to a maximum of $10m;

- (a)	Building architectural

- (b)	Building fitout and refurbishment

- (c)	Water Treatment Works

- (d)	Waste Water Treatment Works

- (e)	Sewerage Schemes for Small Towns

- It is noted that the Scheme benefits do not apply to open tenders.

- be entitled to use the DPWS Contractor Best Practice logo on company stationery.

Lower level accreditation requirements apply specifically to prequalified building contractors with their main base on the western side of the Great Dividing Range for works in the financial range $2m to $6m.  These contractors receive the same Scheme entitlements for work on the western side as those on the eastern side.  However, contractors on the western side of the Range need to be accredited in terms of the eastern requirements to receive the accreditation entitlements for works on the eastern side.

5.0	UPGRADING

Contractors that have their financial level changed in the Department's Contractor Prequalification Scheme may need to apply to the Tenders Section for an upgrade in their accreditation under the Contractor Best Practice Scheme.

## 6.0	REVIEW AND DEVELOPMENT OF THE SCHEME

The Scheme will be monitored by the Department of Public Works and Services to ascertain if the objectives for the scheme are being achieved.  Modifications may be made during the life of the Scheme to improve its effectiveness.

Copyright Ó 2000  Department of Public Works and Services, N.S.W., Australia

All rights reserved. No part of this paper may be reproduced, distributed, published, or transmitted without the prior permission of the copyright owner.

PART 2  CONTRACTOR BEST PRACTICE SCHEME MATRIX STAGES FOR FINANCIAL RANGES

Contracts valued over $10m							Criteria

| Scheme Stage | CLIENT FOCUS | WORKPLACE PRACTICE | MANAGEMENT PRACTICE | COOPERATIVE RELATIONSHIPS | QUALITY MANAGEMENT | OHS&R MANAGEMENT | ENVIRONMENTAL MANAGEMENT |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Best Practice Stage |  |  |  |  |  |  |  |
| Continuous Improvement Stage |  |  |  |  |  |  |  |
| Establishment Stage |  |  |  |  |  |  |  |
| Development Stage |  |  |  |  |  |  |  |

Contracts valued from $6m and up to $10m					Criteria

| Scheme Stage | CLIENT FOCUS | WORKPLACE PRACTICE | MANAGEMENT PRACTICE | COOPERATIVE RELATIONSHIPS | QUALITY MANAGEMENT | OHS&R MANAGEMENT | ENVIRONMENTAL MANAGEMENT |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Best Practice Stage |  |  |  |  |  |  |  |
| Continuous Improvement Stage |  |  |  |  |  |  |  |
| Establishment Stage |  |  |  |  |  |  |  |
| Development Stage |  |  |  |  |  |  |  |

Note: The shaded areas above denote the stages of the criteria to meet the financial range requirements.

2

PART 2  CONTRACTOR BEST PRACTICE SCHEME MATRIX STAGES FOR FINANCIAL RANGES

Contracts valued from $2 and up to $6m - Contractors with a main base East of the Great Dividing Range, interstate including ACT

(DPWS Sydney Metropolitan Region; Hunter & New England-South subregion; North Coast Region; South Coast-East subregion)

Criteria

| Scheme Stage | CLIENT FOCUS | WORKPLACE PRACTICE | MANAGEMENT PRACTICE | COOPERATIVE RELATIONSHIPS | QUALITY MANAGEMENT | OHS&R MANAGEMENT | ENVIRONMENTAL MANAGEMENT |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Best Practice stage |  |  |  |  |  |  |  |
| Continuous Improvement Stage |  |  |  |  |  |  |  |
| Establishment Stage |  |  |  |  |  |  |  |
| Development Stage |  |  |  |  |  |  |  |

Contracts valued from $2 and up to $6m - Contractors with a main base West of the Great Dividing Range (tendering West of the Range)

(DPWS Hunter & New England - North and central subregions; Riverina Western Region; South Coast-West subregion)

Criteria

| Scheme Stage | CLIENT FOCUS | WORKPLACE PRACTICE | MANAGEMENT PRACTICE | COOPERATIVE RELATIONSHIPS | QUALITY MANAGEMENT | OHS&R MANAGEMENT | ENVIRONMENTAL MANAGEMENT |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Best Practice Stage |  |  |  |  |  |  |  |
| Continuous Improvement Stage |  |  |  |  |  |  |  |
| Establishment Stage |  |  |  |  |  |  |  |
| Development Stage |  |  |  |  |  |  |  |

Note: The shaded areas above denote the stages of the criteria to meet the financial range requirements.

Copyright Ó 2000  Department of Public Works and Services, N.S.W., Australia

All rights reserved. No part of this paper may be reproduced, distributed, published, or transmitted without the prior permission of the copyright owner.

PART 3	CONTRACTOR BEST PRACTICE SCHEME MATRIX- BEST PRACTICE STAGE

|  | CULTURE |  | RELATIONSHIPS |  | SYSTEMS |  |
| --- | --- | --- | --- | --- | --- | --- |
| CLIENT FOCUS | WORKPLACE PRACTICE | MANAGEMENT PRACTICE | COOPERATIVE RELATIONSHIPS | QUALITY MANAGEMENT | OCCUPATIONAL HEALTH, SAFETY AND REHABILITATION MANAGEMENT | ENVIRONMENTAL MANAGEMENT |
| Forming alliances with subcontractors, suppliers, and consultants to package high value, integrated and comprehensive solutions to clients. 4C1 ..................................... Senior client manager seeks out client concerns and reports to management. 4C2 ..................................... End user survey carried out approximately 12 months after project handover used to improve client service. 4C3 ..................................... Identification of repeat clients over at least 5 years. 4C4 ...................................... Endorsements from clients maintained for projects completed in, at least, the last 5 years. 4C5 ..................................... | Has developed a strategic approach to human resource management. 4W1 ..................................... Has fully documented and implemented an innovative training program across the firm based on flexible delivery and equitable access. 4W2 ..................................... Skill formation/training plans for both technical and non-technical skills based on long range needs and commitment. 4W3 ..................................... Job functions of project managers, site administration personnel and tradespersons are designed for flexibility. 4W4 ..................................... Semi autonomous teams work effectively on projects. 4W5 ..................................... | Performance appraisal emphasises a continuous improvement approach to all activities. 4M1 ..................................... Action taken at management meetings to address areas of the business plan not meeting agreed targets. 4M2 ..................................... Quality, OHS&R, and environmental management systems are mainstreamed into workplace and management decision making processes. 4M3 ..................................... Participating in information technology organisations such as Construct IT and the International Alliance for Interoperability. 4M4 .................................... Cooperating with the NSW Govt. and relevant research or promotional bodies to demonstrate the effectiveness and benefits of information technology. 4M5 | Industry leader in partnering with other stakeholders including clients, subcontractors, consultants, and suppliers. Processes to include: 1cooperation, 2management commitment;3a partnering workshop; 4defining goals; 5measuring performance; 6continuous improvement strategies; 7issue resolution strategies and 8a close-out workshop. 4CR1 ..................................... Relationships characterised by mutual trust, commitment to continuous improvement, and achievement of short and longer term goals. 4CR2 ..................................... Strategies for reducing adversarial relationships in past projects improved for new projects. 4CR3 ..................................... | Recognised industry leader for outstanding quality management performance by industry or government bodies. 4Q1 ..................................... External project audit reports indicate a very good performance in all facets of the quality management system implementation. 4Q2 ..................................... | Recognised industry leader for outstanding OHS&R management performance by industry or government bodies. 4O1 ......................................Working to influence and improve OHS&R regulations. 4O2 ..................................... Strong management commitment to improve safety culture. 4O3 ..................................... External project audit reports indicate a very good performance in all facets of the OHS&R management system implementation. 4O4 ..................................... | Recognised industry leader in environmental management performance by industry or government bodies. 4E1 .....................................Full Ecological Sustainable Development reporting with indicators of sustainability. Economic, social and environmental issues linked to corporate performance. Indicators are: 1commitment throughout the organisation; 2economic, 3social and environmental performance integrated into corporate accounting system; 4environmental management system is fully operational; 5full environmental reporting including indicators of sustainability. 4E2 ..................................... |

8

PART 3	CONTRACTOR BEST PRACTICE SCHEME MATRIX- BEST PRACTICE STAGE (cont'd)

|  | CULTURE |  | RELATIONSHIPS |  | SYSTEMS |  |
| --- | --- | --- | --- | --- | --- | --- |
| CLIENT FOCUS | WORKPLACE PRACTICE | MANAGEMENT PRACTICE | COOPERATIVE RELATIONSHIPS | QUALITY MANAGEMENT | OCCUPATIONAL HEALTH, SAFETY AND REHABILITATION MANAGEMENT | ENVIRONMENTAL MANAGEMENT |
|  | Employment creation initiatives include opportunities for women, Aboriginals, and Torres Strait Islanders. 4W6 ...................................... | Benchmarking with local and international organisations to improve performance for clients in relation to client objectives of time, service, and quality. 4M6 ...................................... | Surveys of consultants, suppliers, and subcontractors are used to improve relationships. 4CR4 ...................................... |  |  | Working to influence and improve environmental regulations. 4E3 ...................................... External project audit reports indicate a very good performance in all facets of the environmental management system implementation. 4E4 |

PART 3 	CONTRACTOR BEST PRACTICE SCHEME MATRIX - CONTINUOUS IMPROVEMENT STAGE

|  | CULTURE |  | RELATIONSHIPS |  | SYSTEMS |  |
| --- | --- | --- | --- | --- | --- | --- |
| CLIENT FOCUS | WORKPLACE PRACTICE | MANAGEMENT PRACTICE | COOPERATIVE RELATIONSHIPS | QUALITY MANAGEMENT | OCCUPATIONAL HEALTH, SAFETY AND REHABILITATION MANAGEMENT | ENVIRONMENTAL MANAGEMENT |
| Senior client manager appointed to ensure client service with roles and responsibilities defined. 3C1 ...................................... Procedures implemented to record, analyse, and promptly respond to client concerns. 3C2 ......................................Project personnel formally advised of client concerns. 3C3 ...................................... Nominate preferred suppliers and subcontractors with tender. 3C4 ...................................... | Implemented strategy to achieve an open two-way communication with employees to facilitate feedback. 3W1 ...................................... A strategy is in place for the management of industrial relations issues on construction sites. 3W2 ...................................... Industrial relations issues that may impact on the works are identified prior to commencement. 3W3 ...................................... Human resources policies, procedures and training support the creative involvement of employees. 3W4 ..................................... Skill formation/training plans reviewed annually to meet skill needs that match the direction of the organisation. Plans to include the use of information technology. 3W5 ...................................... | Goals and long term vision defined for the organisation including innovative solutions to improve service to clients. 3M1 ...................................... Progress with business plan implementation is considered regularly at management meetings, and includes captured information relating to performance indicators. 3M2 ...................................... A policy developed to mainstream quality, OHS&R, and environmental management systems into workplace and management decision making processes. 3M3 ...................................... Benchmarking with local organisations to improve performance for clients in relation to client objectives of time, service and quality. 3M4 ...................................... | Experience in partnering with other stakeholders including clients, subcontractors, consultants, suppliers and the like. Processes to include:1cooperation; 2management commitment; 3a partnering workshop; 4defining goals; 5measuring performance; 6continuous improvement strategies; 7issue resolution strategies and 8a close-out workshop. 3CR1 ...................................... Partnering results from the close-out workshops are analysed to establish improvements to the partnering process. 3CR2 ...................................... Training in cooperative policies implemented throughout the organisation. 3CR3 ...................................... | Management regularly reviews the company quality system performance and initiates improvements in the organisation and on projects. Reviews to at least include consideration of: 1captured information relating to performance measures;2 internal and external audits/reviews results; 3the need for changes in work methods; 4adequacy of training; 5an analysis of trends in nonconformances. 3Q1 ...................................... External project audit reports indicate a good performance for the quality management system implementation. 3Q2 ...................................... | Management regularly reviews OHS&R performance and initiates improvements in the organisation. Reviews to at least include consideration of: 1captured information relating to performance measures; 2 internal and external audits/reviews results; 3the need for changes in work methods; 4adequacy of training; 5an analysis of trends in nonconformances. 3O1 ...................................... OHS&R is an agenda item at all management meetings. 3O2 ...................................... OHS&R accredited system applies across all government and private sector projects. 3O3 ...................................... External project audit reports indicate a good performance for the OHS&R management system implementation. 3O4 | Environmental Management System is certified for all key elements in the NSW Govt. Environmental Management Guidelines. 3E1 .................................... Management regularly reviews the company environmental management performance and initiates improvements in the organisation. Reviews to at least include consideration of: 1captured information relating to performance measures;2internal and external audits/reviews results;3the need for changes in work methods;4adequacy of training;5an analysis of trends in nonconformances. 3E2 ..................................... Measures in place to encourage subcontractors to improve environmental performance. 3E3 |

PART 3 	CONTRACTOR BEST PRACTICE SCHEME MATRIX - CONTINUOUS IMPROVEMENT STAGE (cont'd)

|  | CULTURE |  | RELATIONSHIPS |  | SYSTEMS |  |
| --- | --- | --- | --- | --- | --- | --- |
| CLIENT FOCUS | WORKPLACE PRACTICE | MANAGEMENT PRACTICE | COOPERATIVE RELATIONSHIPS | QUALITY MANAGEMENT | OCCUPATIONAL HEALTH, SAFETY AND REHABILITATION MANAGEMENT | ENVIRONMENTAL MANAGEMENT |
|  |  |  | Internal procedures in place to deal with non-compliance from the NSW Govt. Code of Practice for the Construction Industry and NSW Govt. Code of Tendering for the Construction Industry . 3CR4 ..................................Supplier and subcontractors issue resolution processes in place including escalation of problems to a more senior level of management if required. 3CR5 |  |  | Environmental criteria used in the procurement of materials and the selection of subcontractors. 3E4 ..................................... External project audit reports indicate a good performance for the environmental management system implementation. 3E5 ...................................... |

PART 3 	CONTRACTOR BEST PRACTICE SCHEME MATRIX - ESTABLISHMENT STAGE

|  | CULTURE |  | RELATIONSHIPS |  | SYSTEMS |  |
| --- | --- | --- | --- | --- | --- | --- |
| CLIENT FOCUS | WORKPLACE PRACTICE | MANAGEMENT PRACTICE | COOPERATIVE RELATIONSHIPS | QUALITY MANAGEMENT | OCCUPATIONAL HEALTH, SAFETY AND REHABILITATION MANAGEMENT | ENVIRONMENTAL MANAGEMENT |
| Regular project meetings and formal project reports to clients. 2C1 ...................................... Project personnel nominated at tender together with their individual profiles. 2C2 ...................................... Clients formally advised of impending key staff changes including the appropriateness of the new personnel. 2C3 ...................................... An implemented policy to offer to arrange walk throughs for end users/clients with any identified shortcomings recorded. 2C4 ...................................... An implemented policy to raise employee awareness of client concerns on projects. 2C5 ...................................... Endorsements from clients maintained for projects completed in, at least, the last 3 years. 2C6 ..................................... | Skill formation/training plans being implemented covering technical and non-technical skills. Skills to include as necessary: project planning, plan reading, human resource management; and contract management. 2W1 ...................................... Determine skill requirements to meet project needs. 2W2 ...................................... Management shares information with employees. e.g. consultative committees; health and safety committee; company magazine. 2W3 ...................................... Human resource planning initiatives implemented including flexible workplace practices to maximise client service delivery. 2W4 ...................................... Coaching and mentoring provided for project personnel. 2W5 | Management responsibilities are clear throughout the organisation and management performance is measured. 2M1 ......................................Goals and long term vision defined for the organisation. 2M2 ...................................... Business plan developed with key result areas, objectives, and performance indicators. 2M3 ...................................... Policies implemented to capture and monitor information relating to performance indicators in business plan. 2M4 ......................................Business plan incorporates a commitment to the development of information technology along with the financial resources to achieve this objective. 2M5 ..................................... | A strategy in place for partnering with other stakeholders including clients, subcontractors, consultants, suppliers and the like. Processes to include 1cooperation; 2management commitment; 3a partnering workshop; 4defining goals; 5measuring performance; 6continuous improvement; 7issue resolution and 8a close-out workshop. 2CR1 ..................................... Processes in place to ensure that a non-adversarial approach to dispute resolution is adopted and litigation is reserved as a last resort. 2CR2 ..................................... The finalisation of claims, payments, retentions and securities due under contracts are processed in accordance with those contract conditions. 2CR3 ...................................... | Project staff and key subcontractors are trained in the full operation of the quality management system. 2Q1 ...................................... Project staff are involved in regular surveillance of the quality management system. 2Q2 ...................................... An effective internal auditing/review program of the quality management system in place which has been used to improve the system. 2Q3 ...................................... Effective nonconformance detection and prevention system in place. 2Q4 ...................................... Subcontractors understand and are complying with their quality management responsibilities. 2Q5 ...................................... Inspection and test plans prepared and implemented for projects. 2Q6 | Project staff and key subcontractors are trained in the full operation of the OHS&R management system. 2O1 ...................................... Project staff are involved in regular surveillance of the OHS&R management system. 2O2 ...................................... An effective internal auditing/review program of the OHS&R management system in place which has been used to improve the system. 2O3 ...................................... Effective corrective action system in place.. 2O4 ...................................... Subcontractors understand and are complying with their OHS&R management system responsibilities. 2O5 ..................................... Safe Work Method Statements prepared and implemented for projects. 2O6 | Project staff and key subcontractors are trained in the full implementation of environmental management plans. 2E1 ......................................Project staff are involved in regular surveillance of the implementation of environmental management plans. 2E2 ...................................... Subcontractors understand and are complying with their environmental management plan responsibilities. 2E3 ..................................... |

PART 3 	CONTRACTOR BEST PRACTICE SCHEME MATRIX - ESTABLISHMENT STAGE (cont'd)

|  | CULTURE |  | RELATIONSHIPS |  | SYSTEMS |  |
| --- | --- | --- | --- | --- | --- | --- |
| CLIENT FOCUS | WORKPLACE PRACTICE | MANAGEMENT PRACTICE | COOPERATIVE RELATIONSHIPS | QUALITY MANAGEMENT | OCCUPATIONAL HEALTH, SAFETY AND REHABILITATION MANAGEMENT | ENVIRONMENTAL MANAGEMENT |
| Performance in relation to client objectives of time, services and quality reviewed for projects. Shortcomings in outcomes identified and improvements implemented. 2C7 ...................................... Procedures in place to provide advance warnings to clients of any issues that may impact upon project quality, cost or time. 2C8 ...................................... |  | A policy under consideration by management to mainstream quality and OHS&R management , and environmental management systems into workplace and management decision making processes. 2M6 ...................................... Development of a plan to implement benchmarking with other organisations to improve performance for clients in relation to client objectives of time, service and quality. 2M7 ...................................... | Demonstrated record of a cooperative approach to early resolution of claims including timely submission of justifiable claims (no ambit claims). 2CR4 ...................................... Company policy in place that supports the ethical principles in the NSW Govt. Code of Practice for the Construction Industry 1996 and NSW Govt. Code of Tendering for the Construction Industry 1996. 2CR5 ...................................... Written feedback obtained from major subcontractors on contractor performance. 2CR6 | A strategy in place to capture and monitor information relating to quality management performance measures. 2Q7 ...................................... Formal zero defects at practical completion policy with processes in place to achieve this target. 2Q8 ..................................... External project audit reports indicate acceptable performance for quality management system implementation. 2Q9 ...................................... | A strategy in place to capture and monitor information relating to OHS&R management performance measures. 2O7 ..................................... External project audit reports indicate acceptable performance for the OHS&R management system implementation. 2O8 ...................................... |  |

PART 3 	CONTRACTOR BEST PRACTICE SCHEME MATRIX - DEVELOPMENT STAGE

|  | CULTURE |  | RELATIONSHIPS |  | SYSTEMS |  |
| --- | --- | --- | --- | --- | --- | --- |
| CLIENT FOCUS | WORKPLACE PRACTICE | MANAGEMENT PRACTICE | COOPERATIVE RELATIONSHIPS | QUALITY MANAGEMENT | OCCUPATIONAL HEALTH, SAFETY AND REHABILITATION MANAGEMENT | ENVIRONMENTAL MANAGEMENT |
| Committed to the Department of Public Works and Services as an important client. 1C1 ...................................... Document client concerns on current and recent projects. 1C2 ...................................... Document employee ideas and methods to improve client service. 1C3 ...................................... Participate in industry meetings (e.g. through industry associations) on client service issues. 1C4 ...................................... | Skill formation/training plans being developed covering technical and non-technical skills. Skills to include as necessary: project planning, plan reading, human resource management; and contract management. 1W1 ...................................... Team based problem solving skills being developed. 1W2 ...................................... Employee skill profile documented. 1W3 ...................................... | The roles of managers are documented and understood by managers and employees. 1D1 ...................................... Developing a formal business plan with a strategy to monitor plan at management meetings. ID2 ...................................... Management collects data on the company project performance. 1D3 ...................................... | Developing a strategy for partnering with other stakeholders including clients, subcontractors, consultants, suppliers and the like. Processes to include:1cooperation; 2management commitment; 3a partnering workshop; 4defining goals; 5measuring performance; 6continuous improvement; 7issue resolution; and 8a close-out workshop. 1CR1 ...................................... Committed to Alternative Dispute Resolution policy to resolve disputes with clients, consultants, suppliers and subcontractors. 1CR2 ...................................... Reflective commercial and contractual arrangements used with consultants, suppliers, and subcontractors. 1CR3 ...................................... | CEO is involved in monitoring of quality management system. 1Q1 ...................................... Substantial Implementation of quality system to DPWS requirements. 1Q2 ...................................... Training sessions conducted on quality management systems for all site personnel. 1Q3 .................................... Identified and documented performance measures in quality management. 1Q4 ......................................Processes in place to address deficiencies identified in audits. 1Q5 ...................................... | CEO is involved in monitoring of OHS&R management system. 1O1 ...................................... OHS&R system is accredited for all key elements in NSW Govt. Capital Works Investment OHS&R Management System Guidelines 3rd edition. 1O2 .................................... Training sessions conducted on OHS&R management system for all site personnel. 1O3 ..................................... Identified and documented performance measures in OHS&R management. IO4 ...................................... Processes in place to address deficiencies identified in audits. 1O5 ...................................... | CEO is involved in monitoring of environmental management plans.1E1 ......................................Environmental management plans prepared and implemented for projects in accordance with the NSW Government Environmental Management Guidelines. 1E2 ......................................Training sessions planned or conducted on contractor environmental management plans for all site personnel. 1E3 ...................................... Processes in place to address deficiencies identified in implementation of environmental management plans. 1E4 ...................................... |

PART 3	CONTRACTOR BEST PRACTICE SCHEME MATRIX - DEVELOPMENT STAGE (cont'd)

|  | CULTURE |  | RELATIONSHIPS |  | SYSTEMS |  |
| --- | --- | --- | --- | --- | --- | --- |
| CLIENT FOCUS | WORKPLACE PRACTICE | MANAGEMENT PRACTICE | COOPERATIVE RELATIONSHIPS | QUALITY MANAGEMENT | OCCUPATIONAL HEALTH, SAFETY AND REHABILITATION MANAGEMENT | ENVIRONMENTAL MANAGEMENT |
|  |  |  | Procedures in place to comply with NSW Government Code of Practice and Code of Tendering when dealing with consultants, subcontractors, and suppliers. 1CR4 ...................................... Prompt response to reasonable requests for advice and information from contractual parties. 1CR5 |  | Safety inductions are in place on current projects and records maintained. 1O6 ...................................... |  |

Copyright Ó 2000  Department of Public Works and Services, N.S.W., Australia

All rights reserved. No part of this paper may be reproduced, distributed, published, or transmitted without the prior permission of the copyright owner.